## Slide 1: Recipe-List Project
(To-Do List Project)
By Elizabeth Lewis

## Slide 2: Introduction
Idea
Decided to go with Recipes as my project idea
Organised similarly to a To-Do list
Slightly expanded the scope by having:
  Ingredients List
  Method List

## Slide 3: Introduction
Planning
Began planning by generating my user-stories
Created the tasks that would be needed to generate a functional system
Planned out the tests required to maximise coverage

## Slide 4: Introduction

## Slide 5: Sprint - Planning
Generated (almost) all tasks and stories on the back-log before-hand
Linked tasks together using JIRA’s ‘relates-to’ and ‘blocks’ / ‘is-blocked-by’ feature
Used MoSCoW scheme in user-stories
Made sure to use ‘Epics’ to group tasks together
  Useful in highlighting tasks on my Kanban board

## Slide 6: Sprint - Execution
Started with back-end tasks
  Domain classes
  Repository & DTO classes
  Service classes
  Controller classes
Tried to generate basic JUnit tests along-side / after classes
Created all Integration (Mockito) tests once all my back-end tasks were complete

## Slide 7: Sprint - Execution
Moved on to front-end
Expanded the sprint by adding more tasks
Added things like bugs to Sprint where back-end problems were discovered

## Slide 8: Sprint Summary
Review
Completed all tasks in both back-end and front-end epics
Missed some testing tasks
  Some unfinished due to problems or complexity
  Some simply un-completable
Retrospective
Planning out tasks in a fine-grained manner was very helpful
Organising into groups also helped keep track on how much progress had been made

## Slide 9: Demonstration

## Slide 10: Operational Structure
Back-End: (classes)
  Domain
  DTO
  Repository
  Service
  Controller
Front-End:
  Index and Edit pages
  Javascript
  Style-sheet(s)

## Slide 11: Version Control - Git
Used the Feature-Branch model
  Feature branches
  Testing branches

## Slide 12: Testing – Unit Testing
Achieved 76% test coverage (this includes Integration tests)
Test all CRUD functions of both service and controller classes
DTO and Domain classes tested using ‘Equals Verifier’
  Code for these classes is mainly generated by Lombok

## Slide 13: Testing – Integration Testing
Using Mockito
Integration tests were particularly useful in finding problems with my program
  Service tests brought up problems with the Recipe class
  Led to making changes to the functionality of the Service class
Recipe Service integration test not completed

## Slide 14: Testing – GUI Testing
Looked to my user-stories when planning out GUI tests in Selenium
  Cover Create, Update and Delete functionality for each of the list types
Only tested in using the Chrome-driver
Brought up some issues I couldn’t find the source of, or that may be down to the tests themselves

## Slide 15: Conclusion
Satisfied with the quality of the produced product
Satisfied with the testing coverage I was able to achieve
Given more time I would make some changes to the structure
  i.e: making the ‘steps’ list ordered
  Solving more of the bugs

## Slide 16: Any questions?